Confidential

Change Log

Mortgage Hybrid IRB Models – Implementation

Santander Technology  |  May 2026

| Document | Mortgage Hybrid IRB Models – Change Log |
| --- | --- |
| Version | 1.0 – May 2026 |
| Status | Final |
| Author | Hybrid Mortgages Team (Santander Technology) |

# Introduction

This document records two issues identified during the implementation of the Mortgage Hybrid IRB Models into the new system (Santander UK Data Lake / Athena platform), discovered while comparing results produced by the new system against the reference values (May 2026 Working Group).

- LGD on Properties in Possession (Not Implemented): A discrepancy in how the system handles a missing sale price for properties the bank has taken possession of. Fully understood but not corrected due to a £1.5m Regulatory Capital impact. Documented here for audit purposes.

# 2.  LGD on Properties in Possession

✘ NOT IMPLEMENTED – Documented for audit purposes. Requires a future change request.

## Issue

During the December 2025 reconciliation, around 131 contracts classed as Properties in Possession (PIP) — properties the bank has taken physical possession of — had an LGD of 100% in the system, against an expected value of around 7%. This inflated the overall default LGD from 12.76% to 13.84%.

The root cause is a data difference: in the original development environment, a PIP contract with no agreed sale price was recorded as "missing". In the new system, that same situation is recorded as "zero". The calculation treats zero as a valid sale price of £0, setting the recovery value to £0 and driving the estimated loss to 100%.

## Solution

The fix is technically simple: add a condition to ignore a zero sale price, in the same way a missing value is already ignored. The original code and the proposed change are shown below.

Original code:

if default = 1 and pip_ind = 'Y' and sugg_sale_price ne . then do;

lgd_recovery_valuation = sugg_sale_price;

lgd_avm_hpi_flag = 'AVM';

end;

else if current_avm_confidence in (., 0) or current_valuation_amt_avm in (., 0) then do;

lgd_recovery_valuation = current_valuation_amt;

lgd_avm_hpi_flag = 'HPI';

end;

else do;

lgd_recovery_valuation = current_valuation_amt_avm;

lgd_avm_hpi_flag = 'AVM';

end;

Proposed change (adding sugg_sale_price > 0 to the first condition):

if default = 1 and pip_ind = 'Y' and sugg_sale_price ne . and sugg_sale_price > 0 then do;

lgd_recovery_valuation = sugg_sale_price;

lgd_avm_hpi_flag = 'AVM';

end;

else if current_avm_confidence in (., 0) or current_valuation_amt_avm in (., 0) then do;

lgd_recovery_valuation = current_valuation_amt;

lgd_avm_hpi_flag = 'HPI';

end;

else do;

lgd_recovery_valuation = current_valuation_amt_avm;

lgd_avm_hpi_flag = 'AVM';

end;

## Why it was not implemented

Although the fix is straightforward from a technical point of view, correcting this behaviour would increase the bank’s Regulatory Capital requirement by approximately £1.5m (+£18.66m in Risk-Weighted Assets). A change of this size cannot be deployed without a formal process: scoping, testing, sign-off and independent review. The decision was taken not to implement the change at this time. The issue is fully understood and documented here so it can be addressed in a future planned release with the appropriate governance process.

## Key emails

| Date | From | What happened |
| --- | --- | --- |
| 07 May 2026 | Black, Barnaby | Flags ~131 PIP contracts with LGD = 100% vs ~7% expected. Asks for an explanation. |
| 08 May 2026 | Perez Paredes, Jorge | Root cause identified: the system treats a zero sale price as valid, setting the recovery value to £0 and driving LGD to 100%. |
| 11 May 2026 | Black, Barnaby | Confirms the issue and proposes the fix. Quantifies the impact: default LGD rises from 12.76% to 13.84%, capital impact ~£1.5m (+£18.66m RWA). |
| 13 May 2026 | Perez Paredes, Jorge | Confirms the fix is technically ready but flags it must go through a formal process given the capital impact. Requests a scoping meeting. |
| May 2026 | Working Group call | The change was formally rejected on a call. Given the ~£1.5m Regulatory Capital impact, the decision was taken not to implement at this time. Issue remains documented for a future change request. |

Full email thread: RE Mortgage Hybrid Implementation – Working Group.msg

End of document – Mortgage Hybrid IRB Models Change Log v1.0